**Development Plan**

|  |  |  |  |
| --- | --- | --- | --- |
| Weeks | To Do | People Involved | Deadline |
| 1 | Revision of Need finding | All the group members | 8/23/19 |
| 2 | Revision of paper prototype | Bernardo, Cruz | 8/30/19 |
| 3 | Video of paper prototype | All the group members | 9/6/19 |
| 4 | Creating wireframe | Bernardo | 9/10/19 |
| 5 | Creating mockups | Cruz, Cunanan | 9/17/19 |
| 6 | Hosting the mockups | Bernardo | 9/18/19 |
| 6 | Preparation for presentation | All the group members | 9/19/19 |

**Wire Frame**

  

 